| [Your Business Name] [Street address, City, State ZIP] [email@yourbusiness.com] [Phone] | INVOICE Invoice no. INV-0001 Invoice date Oct 14, 2026 Due date Oct 29, 2026 |
| --- | --- |

| BILL TO [Customer Name] [Billing address] [customer@email.com] | PROJECT Kitchen remodel PROJECT ADDRESS 64 Summit Avenue, Denver, CO CONTRACT / PO NO. C-2026-041 BILLING PERIOD Phase 2 of 4 |
| --- | --- |

| DESCRIPTION | QTY | RATE | TAX | AMOUNT |
| --- | --- | --- | --- | --- |
| Phase 2 - rough framing and blocking (milestone) | 1 | $6,800.00 | — | $6,800.00 |
| Rough electrical and plumbing (subcontracted) | 1 | $4,200.00 | — | $4,200.00 |
| Lumber and framing materials | 1 | $2,350.00 | 8% | $2,350.00 |
| Change order #2 - add pantry wall | 1 | $1,150.00 | — | $1,150.00 |

| Subtotal | $14,500.00 |
| --- | --- |
| Tax | $188.00 |
| Total | $14,688.00 |
| Balance due | $14,688.00 |

| NOTES Phase 2 complete and passed rough inspection on Oct 9. Phase 3 (drywall and cabinets) starts Oct 20. | TERMS & CONDITIONS Payment due within 15 days. Contract value $48,000; billed to date including this invoice: $26,500. |
| --- | --- |

Replace the bracketed text and the sample lines with your own. Prices are fictional. Sample tax applies to parts and materials only; check what is taxable in your state.